# Nuclear Fuel Cycle Dashboard

Map Visualization, Data Documentation, and Geospatial Statistics

Development Roadmap – First Draft

# Main objectives

- Purpose: illustrate current health and history of the US commercial NFC

- Intended users: general public, subject matter experts

- Frontend: time-enabled map showing locations (and operating dates) of commercial NFC facilities in the US

- Backend: open-source database with facility locations, data, and supporting documentation in a folder

- Eventually: basic user-queried reports (what facilities am I near? How many of a demographic live near a type of facility?), advanced statistical reports (uncertainty propagation, trends over time)

# Phase 0 - What I have now

## MAP

- Link

- ArcGIS Online

- Time enabled

- 11 feature layers – mining, milling, conversion, enrichment, fuel fab, additional recovery, reprocessing, NPPs, proposed interim storage, proposed repositories

## DATA

- 5 excel spreadsheets: mines, fuel processing {milling->fuel fab + reprocessing}, NPPs, on-site waste storage, proposed waste storage facilities

- Data includes: facility name, facility type, lat/long, start/stop year, current status {licensing, under construction, in operation, standby, decommissioning, decommissioned, terminated} production capacity & units, ownership history

  - Proposed and terminated dates for proposed facilities

  - Tons U added per year per unit for onsite storage

  - Ownership history: I think this is best as a table, with OWNER/STAKE/DATES

    - e.g., CAMECO/1.0/1970-1990; CAMECO/0.49/1990-; Westinghouse/0.51/1990-

- Documentation & sources

  - Mines: entirely external database from EPA; I did not/do not plan on changing anything

  - Frontend: Primarily from IAEA, consolidated from many sources; I updated and corrected with sources linked where appropriate (all locations found manually)

  - NPPs: From IAEA, locations found manually

  - On-site storage: entirely external database from PNNL; I restructured data but made no major changes

  - Proposed sites: from congressional records, entirely manual

## STATS

# Phase 0.5 – Data (re)Structuring

- I need to restructure my data into an actual, serviceable database. Use PostgreSQL + PostGIS?

- ID every facility

  - Handful of processing facilities, majority of reactors have multiple units in the same general location – add parent IDs with ‘child’ operating units

- Looking for advice on data licensing

  - PNNL Database

  - EPA Database

  - EIA Database

  - IAEA Database

  - Used and collected many other various sources for validation (individual docs and filings from NRC, DOE, SEC, EPA)

# Phase 1 – Bare site with functional data updating & map visualization

MAP

- Project using Albers (I think?) – EPSG:5070

  - Existing data in EPSG:4326

  - Might not matter now bc all data are in points, but eventually I might like to add buffers/rasters/other geometry

- Using MapLibre or Leaflet

  - Sounds like ArcGIS is tricky with licensing and open-source integration

  - MapLibre might be better if we want to go all out on site boundaries

  - Leaflet might have better performance and faster to implement with just points

- Time-enabled

- Filter by facility types, regions, “near me”

DATA

- PostgreSQL + PostGIS with pgAdmin OR DBeaver

- Start with 5 main fuel facility types (mines, processing, npps, on-site storage, proposed storage/disposal)

  - Refer to Phase 0 for other datatypes

  - Ability to add more, such as: university research reactors, natl labs, weapons testing, Dept of Transport Class 7 (radioactive material) transport routes

    - These are primarily non-commercial, which is why they have been omitted now

- Open-source integration

  - Infrequent updates; 10s-100s per year

- Each fuel site (or parent site) has a document folder, where PDFs and links can be attached for documentation

  - Just a general folder for the whole fuel site; not references for each specific datum

  - Don’t know how to do document storage

STATS

- No stats needed at this point

# Phase 2 – Statistics Interface

MAP

- Ability to add rasters/vector tiles

DATA

- Site summaries; text summaries on site histories

  - Open source contributions

STATS

- Demographic statistic querying

  - Best way to load demographic data? Manually and hosted natively or with on-demand API?

    - Native pre-2005, API post-2005?

  - Total pop, race+ethnicity, sex, age, poverty, employment, education

  - Variable buffer zones, time

  - With/without buffer overlap, in regions, different site types/specs, other querying

- Capacity

  - DATA FOR THIS ARE INCOMPLETE

  - Historical, present, projected

- General querying reports (e.g. number of frontend facilities shutdown in the west between 1970 and 1980)

- Any other ideas?

# 1/30 Meeting Notes